SOFTWARE LAB WEEK 2

NAME: YERAV AARON CHARAN

REGISTER NUMBER: 23BCE1725

FACULTY: MR. V. SAKTHIVEL

TITLE: FEED FORWARD

Product Backlog Creation

Duration: 1–2 days
Goal: Identify all features & divide them into user stories.

Tasks:

- List all features: auth, maps, notifications, expiry, orders, payment, dashboards

- Convert features into small user stories

- Prioritize them (MoSCoW – Must/Should/Could/Won’t)

Deliverable: Product Backlog Document (Google Sheet, Trello, Notion)

Sprint 0: Complete Frontend UI Setup

Duration: 1–2 weeks
Goal: Build complete UI skeleton before backend/database integration.

Tasks:

- Build home page UI

- Caterer Dashboard UI

- NGO Dashboard UI

- Login & Registration UI

- Food upload UI (form, photo input)

- Food listing UI (table + card views)

- Maps placeholder page

- Order page UI

- Notifications/alerts placeholder

- Responsive styling (Bootstrap/React/Tailwind)

Deliverable:
Fully designed frontend (HTML/CSS/JS or React) connected with dummy data only.

Sprint 1: Database Design + Setup

Duration: 1 week
Goal: Create complete DB schema before backend work begins.

Tasks:

- Design ER Diagram

- Create tables for:

  - Users (Caterer/NGO)

  - Food items

  - Orders

  - Notifications

  - Payments (if needed)

- Implement MySQL/PostgreSQL database

- Add sample data for testing

Deliverable:
Working database + schema diagram

Sprint 2: Backend Setup + Core Functionality

Duration: 1–2 weeks
Goal: Connect backend to frontend + DB (start with auth).

Tasks:

- Backend project setup (Node/Express or Python Flask/Django)

- Connect backend to DB

- Implement login, register, role-based sessions

- Connect frontend forms with backend API

- Test authentication end-to-end

Deliverable:
Working login/register + dashboards based on user role

Sprint 3: Food Management (Add → View → Delete)

Duration: 1–2 weeks

Tasks:

- API: Add food item

- API: Fetch food items (Caterer & NGO views)

- Connect frontend food upload form

- Connect listing UI with real backend data

- Caterer edit/delete food functionality

Deliverable:
NGOs can see food posted by caterers
Caterers can manage their food

Sprint 4: Google Maps Integration

Duration: 1–1.5 weeks

Tasks:

- Integrate Google Maps JavaScript API

- Show food locations as markers

- Fetch lat/long dynamically

- Distance calculation (Haversine or Google Dist Matrix)

- Filter food based on distance (optional)

Deliverable:
NGOs can view nearest food on an interactive map

Sprint 5: Orders + Payment Flow

Duration: 1–2 weeks

Tasks:

- Order placement API

- Order status updates (Accepted → Ready → Completed)

- NGO order history

- Caterer order management

- Payment mock or Razorpay test mode

Deliverable:
Complete order workflow from browsing → ordering → payment mock

Sprint 6: Real-Time Features + Notifications

Duration: 1–2 weeks

Tasks:

- AJAX polling or WebSockets

- Browser notifications / Email alerts

- Notify NGOs when food is added

- Notify Caterers when an order is placed

Deliverable:
Real-time alerts + activity updates

Sprint 7: Auto Expiry + Admin + Security

Duration: 1–2 weeks

Tasks:

- Auto remove expired food items

- Admin dashboard

- Security improvements (input validation, password hashing)

- Role-based access rules tightened

- UI improvements

Deliverable:
Stable, secure, polished version ready for submission

Final Sprint: Testing, Deployment & Documentation

Duration: 1 week

Tasks:

- Manual and automated testing

- Host backend + frontend (Render / Railway / Netlify)

- Prepare PPT

- Prepare SDLC diagrams + report (Use Case, DFD, ERD, Sequence, Architecture)

- Final demo practice

Deliverable:
Fully working deployed project + complete documentation